# Emanuel Gather — Self-Hosting & Open-Source Cost Model

Oct 14, 2026 · @Stephen Fang

## Bottom line

Hosting is not where the money is. All three stacks run a Streicker heavy month, spike included, for $50 to $130 a month in infrastructure; the spread between them is under $1,000 a year. The cost that moves is labor: self-hosting the same code adds about 20 engineer-days to build and 6 extra ops hours a month, which at $100 an hour is $20,000 in year one. Adopting an open-source ticketing platform (pretix) costs about the same to stand up as finishing the in-house build, saves nothing on hosting, and gives up the custom member experience.

| Stack | Infra, light month | Infra, heavy month with marquee on-sale | Build to production | Ongoing ops | Year-one total at $100/h |
| --- | --- | --- | --- | --- | --- |
| A. Managed (Vercel + Supabase + Resend), today's code | $70 | $125 | 22 engineer-days | 2 h/month | about $20,000 |
| B. Self-hosted, same code (VPS + Docker + open-source tooling) | $70 | $140 (+$250 in any month a Cloudflare waiting room is rented) | 42 engineer-days | 8 h/month | about $45,000 |
| C. Open-source platform, self-hosted (pretix + Authorize.net plugin) | $65 | $125 | 23 engineer-days | 8 h/month | about $29,000 |

Build days and ops hours are estimates for one experienced full-stack engineer; infrastructure is priced from vendor pages opened on Oct 14 2026 (sources at the end). Authorize.net's $25 a month gateway fee and Chargent's license apply equally to all three and are left out. Everything else needed to handle the spike is a few dollars of headroom, not a different architecture.

## The three stacks

Each stack is a complete production system for the same job: event pages, timed seat holds, Authorize.net checkout, QR tickets, check-in, email, and a record of sale pushed to Chargent.

| Layer | A. Managed (today) | B. Self-hosted, same code | C. pretix, self-hosted |
| --- | --- | --- | --- |
| App runtime | Next.js on Vercel Fluid compute, scales to zero | Next.js standalone in Docker on 1 to 2 VPS nodes, deployed by Coolify or Dokploy (both Apache-2.0) | pretix (Python/Django, AGPL-3.0 with additional terms) in the pretix/standalone Docker image: gunicorn web, Celery worker, cron |
| Database | Supabase Postgres, Micro to Medium compute, managed backups and PITR | Postgres 16 on its own VPS with PgBouncer; backups by pgBackRest or WAL-G to object storage | Postgres 14+ on the same or a second host; same backup tooling |
| Auth | Supabase Auth with Entra single-tenant OAuth | Auth.js (ISC) with the Entra OIDC provider; RLS policies replaced by application checks | pretix's own staff login; Entra via a community OIDC plugin for staff; buyers need no account |
| Cache and edge | Vercel CDN and ISR | Cloudflare Free: CDN, WAF, DDoS, cache rules for event pages | Same Cloudflare Free in front of nginx |
| Spike control | Vercel firewall rate limit + queue page | Redis token bucket in the app (own code) or Cloudflare Waiting Room (Business plan, $250/month) | pretix's own quota and cart-expiry logic plus Cloudflare rate limiting |
| Holds and sweep | reserve_seat SQL function + pg_cron | Same SQL; sweep moved to a cron container | Built in: cart positions expire after a configurable window |
| Email | Resend Pro | Amazon SES, $0.10 per 1,000 (pricing) via an outbox worker | SES as SMTP relay |
| Payments | Authorize.net Accept Hosted adapter (to build) | Same adapter | pretix-authorizenet plugin, Apache-2.0, last pushed Mar 2026 |
| Chargent sync | Outbox worker (to build) | Same | Small worker consuming pretix webhooks (to build) |
| Tickets and check-in | QR via qrcode, scanner page with barcode-detector | Same | pretix PDF/Wallet tickets, pretixSCAN apps (Android/iOS/desktop) |
| Monitoring | Vercel logs + Supabase dashboard | Uptime Kuma (MIT) + Grafana/Prometheus or Coolify's built-in metrics | Same |
| What you give up | Vendor lock on Vercel and Supabase Auth | Managed backups, PITR, branching; you are on call | Custom event pages, "who's going", member-account billing, the Gather UX; pretix's data model is the product |

Stack C is the only one where the open-source project replaces feature work instead of just hosting. The feature overlap is strong (holds, quotas, QR, check-in, refunds, seating plans, invoices, waiting lists) and the Authorize.net plugin exists. The cost is that Emanuel Gather becomes a front door that links out to pretix for checkout, and the member-specific flows in the RFP's requirements would be plugins or stay outside the ticketing system.

## Monthly run cost by stack

The heavy month costs about $125 to $140 on any stack and the light month about $65 to $70. Self-hosting does not undercut the managed plans at this volume because the managed tiers already sit at their floor; it only wins once you would otherwise be paying for several Supabase compute steps or Vercel seats.

vendor price pages opened Oct 14 2026 · 3 stacks × 3 months from the Load sub-report

A year on any stack is about $1,000 to $1,200 of infrastructure. Hetzner's equivalent plans run roughly 40 to 50% below DigitalOcean's (approximate; Hetzner's price page did not render), which would take stack B to about $700 a year.

Line items behind the totals

| Item | A. Managed | B. Self-hosted (DigitalOcean) | C. pretix (DigitalOcean) |
| --- | --- | --- | --- |
| App runtime | Vercel Pro, 1 developer seat, $20; 1 TB transfer and 10M CDN requests included (pricing); heavy month adds about $10 of Fluid CPU | 1 Basic droplet 2 vCPU / 4 GB at $24; second node for the heavy month, $48 (pricing) | 1 droplet 4 vCPU / 8 GB at $48 runs pretix, Postgres, Redis, nginx; heavy month adds a second $48 node |
| Database | Supabase Pro $25 with $10 compute credit; Small compute nets +$5, Medium +$50 for the heavy month (pricing) | Postgres droplet 2 vCPU / 4 GB $24; 4 vCPU / 8 GB $48 for the heavy month; managed Postgres instead is $60.90 (pricing) | On the app host; separate $24 node in the heavy month |
| Cache, WAF, DDoS | Included in Vercel | Cloudflare Free, $0 (plans) | Cloudflare Free, $0 |
| Queue / rate limit | Vercel firewall rules, included | Redis on a $6 droplet; Cloudflare Waiting Room needs Business at $250/month (plans), so build the token bucket instead | pretix cart limits + Cloudflare rate limiting |
| Load balancer | Included | $12 when two app nodes run (approximate) | Same |
| Backups | Included, with PITR | Droplet backups at 20% of droplet price, about $10 to $20; object storage $5 | Same |
| Email | Resend Pro $20, 50,000/month (pricing) | Amazon SES, $0.10 per 1,000: $1 to $2 | Same |
| Monitoring | Included | Uptime Kuma + Grafana on the app node, $0 | Same |
| Light / medium / heavy | $70 / $75 / $125 | $70 / $70 / $140 | $65 / $65 / $125 |

## Sizing for the spike

The marquee on-sale (about 500 page requests/s and 60 seat-hold calls/s for 60 to 90 seconds, from the Load sub-report) is absorbed by a $0 cache tier plus one extra $24 node, on any of the three stacks. Keeping that headroom all season costs $24 to $50 a month; renting it only for on-sale weeks costs a few dollars.

| Component | What the spike asks of it | Unit that handles it | How we know | Monthly cost of the headroom |
| --- | --- | --- | --- | --- |
| Edge cache (event pages, sold-out page, static assets) | 500 req/s for 10 minutes, about 300,000 requests | Cloudflare Free or Vercel CDN; cache HTML with a 10 to 30 s TTL and purge on sell-out | CDN requests are unmetered on Cloudflare Free and 10M/month on Vercel Pro | $0 |
| App nodes (checkout, hold, return page, webhooks) | about 60 dynamic requests/s plus webhook bursts | Two 2 vCPU / 4 GB nodes; one node is enough on paper | Next.js 16 server rendering measured at 322 to 701 req/s on a small cluster with caching off (Platformatic benchmark); per-node capacity is approximate | $24 for the second node, or $0 on Vercel where it scales automatically |
| Postgres hot row (reserve_seat) | 60 single-row updates/s for 90 s | Any 2 vCPU instance; the limit is lock serialization, not CPU | Postgres handles hundreds of short single-row updates per second on small instances (approximate, not vendor-documented) | $0 to $24 (step up one tier for the season) |
| Connection pool | 60 concurrent short transactions | PgBouncer in transaction mode, 20 to 40 server connections | Supabase Micro allows 200 pooled clients; self-hosted PgBouncer is unbounded by plan | $0 |
| Admission control | 5,000 checkout attempts in 2 minutes for 2,500 seats | Token bucket admitting 50/s to the hold step; everyone else sees a position page that refreshes | Redis INCR with expiry, about 200 lines of code; or Cloudflare Waiting Room on Business | $6 (Redis) or $250 (Cloudflare Business) |
| Email burst | 2,500 confirmations in the first hour | Outbox drained at 10/s | SES and Resend both accept this rate; Resend Free's 100/day cap does not | $0 beyond the plan |
| Hold sweep | about 5,000 expired holds in 10 minutes | pg_cron or a cron container, 500 rows per run | Existing function, batched | $0 |
| Check-in | 3 scans/s at the door | Any node; one indexed read and one write per scan | Trivial | $0 |

Where the real risk sits. Not capacity: a sold-out event is a cache hit. The failure modes are a stale cache that keeps selling after sell-out (fix: purge on the last seat and serve counts from the database on the checkout page only), a slow transaction holding the hot row (fix: lock timeout of 2 s and "try again"), and the hold sweep releasing seats under live buyers (fix: sweep in small batches). All three are code, not hardware, and apply to every stack.

Elastic vs provisioned. Vercel and Supabase bill the spike as a few cents of extra CPU. Self-hosting means paying $24 a month for a second node that idles 29 days a month, or scripting it up and down around announcements (Coolify and Dokploy both support adding a server; about a day of work to automate). pretix's own cart logic and Cloudflare rate limiting cover admission control without custom code, which is the one place stack C is cheaper to build.

## Implementation estimate

Finishing the in-house build on managed hosting is 22 engineer-days; self-hosting the same code roughly doubles it to 42; standing up pretix is 23 but delivers a different product. Days assume one experienced full-stack engineer working from the current repo and the two companion docs; add 30% for a team new to the code.

| Workstream | A. Managed | B. Self-hosted | C. pretix |
| --- | --- | --- | --- |
| Authorize.net Accept Hosted adapter, webhooks, refunds, sandbox run | 5 | 5 | 2 (plugin configuration and sandbox test) |
| Chargent record-of-sale sync (outbox + worker) | 5 | 5 | 5 (worker on pretix webhooks + REST) |
| Admission control, sold-out cache, hot-row lock timeout | 2 | 3 (Redis token bucket, own code) | 0 (built in) |
| Load test against staging and fixes | 2 | 3 | 2 |
| Package split (ticketing-core, payments, ticketing-ui) | 3 | 3 | 0 (not applicable) |
| Remaining product work: dashboard, "who's going", polish | 5 | 5 | 3 (branding, Gather link-out or embed, no "who's going") |
| Servers, Docker, Coolify or Dokploy, CI/CD, TLS | 0 | 3 | 3 |
| Postgres, PgBouncer, backups, restore drill | 0 | 3 | 3 |
| Replace Supabase Auth with Auth.js + Entra; RLS to app checks | 0 | 3 | 2 (staff SSO plugin) |
| Cloudflare cache rules, WAF, rate limits | 0 | 1 | 1 |
| Monitoring, alerting, runbooks, DR test | 0 | 4 | 3 |
| Security hardening (firewall, updates, secrets) | 0 | 2 | 1 |
| Event, quota and product setup; staff training; check-in app rollout | 0 | 0 | 3 |
| Total engineer-days | 22 | 42 | 23 |
| Ongoing ops, hours per month | 2 (dependency updates, Supabase upgrades) | 8 (OS and Postgres patches, backup checks, Coolify upgrades, on-call at on-sales) | 8 (pretix monthly releases, plugin compatibility, same infra care) |

What the days buy, in dollars, at $100 an hour and 8-hour days

|  | A. Managed | B. Self-hosted | C. pretix |
| --- | --- | --- | --- |
| Build | $17,600 | $33,600 | $18,400 |
| Ops, year one | $2,400 | $9,600 | $9,600 |
| Infrastructure, year one | about $1,000 | about $1,100 | about $1,000 |
| Year one | about $21,000 | about $44,000 | about $29,000 |

The self-hosting premium is about $23,000 in year one and $8,000 a year after, against infrastructure savings of roughly zero at this volume. It becomes worth paying only for a reason other than cost: data residency, a policy against third-party platforms, or reuse of servers the Temple already runs.

## Open-source inventory

Every component below is free to run; what differs is who operates it. "Reused" is in the repo today, "added" is new for stacks B or C, "replaced" is what the open-source piece stands in for.

| Component | License | Role | Stack A | Stack B | Stack C |
| --- | --- | --- | --- | --- | --- |
| Next.js 16 + React 19 | MIT | App framework | Reused | Reused, self-hosted as standalone Docker | Not used (pretix UI) |
| PostgreSQL 16 | PostgreSQL | Database, hold logic in SQL | Reused (Supabase) | Reused, self-run | Reused |
| PgBouncer | ISC | Connection pooling | Supabase's pooler | Added | Added |
| pgBackRest or WAL-G | MIT / Apache-2.0 | Backups and PITR to object storage | Replaced by Supabase managed backups | Added | Added |
| pg_cron | PostgreSQL | Hold sweep | Reused | Reused or cron container | pretix cron |
| Supabase (self-host compose: Postgres, GoTrue, PostgREST, Kong, Studio) | Apache-2.0 | Full backend | Managed | Possible but heavier than needed; this doc assumes plain Postgres + Auth.js instead (self-hosting notes: no PITR, branching or managed backups) | Not used |
| Auth.js | ISC | Entra OIDC login | Replaced by Supabase Auth | Added | pretix OIDC plugin for staff |
| Redis / Valkey | RSAL + SSPL / BSD-3 | Token bucket, queue page state | Vercel firewall instead | Added (prefer Valkey, BSD) | Added (pretix requires it) |
| Coolify or Dokploy | Apache-2.0 | Deploy, TLS, env, multi-server | Replaced by Vercel | Added | Added |
| Caddy or nginx | Apache-2.0 / BSD-2 | Reverse proxy, TLS | Vercel | Added (Coolify ships Traefik) | Added (pretix docs use nginx) |
| Cloudflare Free | Service, not OSS | CDN, WAF, DDoS | Vercel CDN | Added | Added |
| Uptime Kuma, Grafana + Prometheus | MIT / AGPL-3.0 + Apache-2.0 | Monitoring | Vercel + Supabase dashboards | Added | Added |
| React Email + Resend | MIT / service | Email templates and delivery | Reused | Templates reused; delivery via SES | pretix templates; SES relay |
| qrcode, barcode-detector | MIT | Tickets and scanner | Reused | Reused | pretix tickets + pretixSCAN (GPL/Apache) |
| passkit-generator, Google pass-converter | MIT / Apache-2.0 | Apple and Google Wallet passes (RFP R-item) | To add | To add | pretix has Wallet plugin |
| pretix | AGPL-3.0 with additional terms | Whole ticketing platform | Not used | Not used | The product |
| pretix-authorizenet | Apache-2.0 | Authorize.net payment provider for pretix | Not used | Not used | Added; last pushed Mar 2026, test in sandbox before relying on it |
| Hi.Events, Alf.io | AGPL-3.0 / GPL-3.0 | Alternative platforms | Considered in the RFP; neither has an Authorize.net provider, both are Stripe-first |  |  |
| Hyperswitch, Kill Bill | Apache-2.0 | Open-source payment orchestration | Considered in the RFP: adds a service to run and does not lower Authorize.net's fees or PCI scope |  |  |

Licenses to note. pretix is AGPL with additional terms: modifications you run as a service must be published, and the additional terms restrict removing attribution. Redis changed to RSAL/SSPL in 2024; Valkey is the BSD fork and a drop-in. Everything else is permissive. None of these licenses affect a congregation hosting its own ticketing; they matter only if the package split is ever offered to other organizations as a service.

## Recommendation

Stay on managed hosting (stack A) for the season, but build as if self-hosting were next: plain-Postgres migrations, Auth behind a port, an outbox, and a Dockerfile that runs the app standalone. That keeps the exit to stack B at about 20 engineer-days whenever a non-cost reason appears, and it is the same work the modular package split already calls for.

Take pretix seriously as the fallback if the in-house build stalls: it is the one open-source item here that replaces feature work, it has an Authorize.net provider, and it self-hosts on one $48 node. Its price is the member experience in the RFP's requirements and a Chargent sync worker that has to be written either way.

Decisions requested

- ☐ Confirm there is no policy reason to self-host (data residency, vendor restrictions, existing Temple servers). If there is, stack B is the plan and the 20 extra days go on the schedule.

- ☐ Approve the Dockerfile and plain-Postgres migration rule as part of the package split, so stack B stays a 20-day move rather than a rewrite.

- ☐ Decide whether a two-week pretix pilot (install, Authorize.net sandbox, one real event) is worth running in parallel as insurance.

- ☐ Approve the $24 to $50 a month of standing headroom for the season, or the on-sale-only scale-up script.

## Sources

- Vercel Pro pricing and included usage: vercel.com/pricing; concurrency: docs

- Supabase Pro pricing: supabase.com/pricing; compute tiers: docs; self-hosting limits: docs

- DigitalOcean droplets: pricing; managed Postgres: pricing

- Hetzner plan specs (prices did not render; treated as approximate): regular performance, general purpose

- Fly.io machines and Postgres: pricing; Railway: pricing

- Cloudflare plans: network and CDN plans; Waiting Room availability: docs

- Amazon SES: pricing; Resend: pricing

- pretix: hosted pricing, installation requirements, Docker small-scale guide, repository and license, Authorize.net plugin

- Coolify vs Dokploy (third-party comparison; both Apache-2.0): cherryservers.com

- Next.js server-rendering throughput reference: Platformatic benchmark

- Load figures: the companion Load & Payments Sub-Report; alternatives survey: the Ticketing Options RFP